TEST PLAN DOCUMENT

Practice Software Testing Website-

🔹 1. Test Plan ID

TPS_001

🔹 2. Objective

To validate the functionality, usability, and performance of the Practice Software Testing website, ensuring that core features like login, product search, cart, and checkout work correctly.

3. Application Overview

The application is an e-commerce testing platform used to practice UI and API testing. It includes features such as product listing, filtering, authentication, and checkout.

4. Scope

In Scope

- User Registration & Login

- Product listing & categories

- Search & filters

- Add to cart

- Checkout (guest + logged-in)

Out of Scope

- Payment gateway validation

- Mobile app testing

- Favorites

🔹Features To be tested

- Sign in

- Register

- Contact

- Home

- Product Details

- Checkout

Features Not be Tested

Favourites

Backend database validation

Security

🔹 6. Test Strategy

🔸 Testing Types

- Functional Testing

- UI Testing

🔸 Approach

- Manual testing for UI validation

- Automation using Selenium + TestNG + Maven

- Use valid & invalid test data

🔹 7. Test Scenarios

Authentication

- User can register

- User can login with valid credentials

- Error for invalid login

Product & Search

- Products load correctly

- Search returns relevant results

- Filters work (category, price)

Cart

- Add product to cart

- Update quantity

- Remove product

Checkout

- Checkout as guest

- Checkout as logged-in user

- Mandatory fields validation

🔹 8. Test Environment

- OS: Windows

- Browser: Chrome

- Tools: Selenium, TestNG, Maven

- Language: Java

🔹 9. Entry Criteria

- Application is accessible

- Test data is available

- Test environment is ready

🔹 10. Exit Criteria

- All test cases executed

- Critical defects fixed

- Test report generated

🔹 11. Deliverables

- Test Plan

- Test Cases

- Bug Reports

- Automation Scripts

- Test Execution Report

🔹 12. Risks and mitigation

- User Unable to Register

- Authentication issue

- Purchase not possible

- Checkout Not Possible

- UI changes affecting automation

Apporvals;

Project Guide --